## Slide 1
🌾
AgriTrust
Empowering Small Farmers with AI-Driven Government Scheme Discovery
Second Review — Progress & Roadmap
Technology Stack: Flutter (Mobile) • Python Flask (Backend) • MongoDB (Database) • Gemini AI
Team Jeeva | February 2026

## Slide 2
Agenda
1
Problem Refinement
Panel feedback incorporation & target user finalization
2
Implementation Progress
Core features developed and running on localhost
3
Challenges Faced
Technical issues, scope adjustments & time constraints
4
Scaling Plan
Cloud hosting, deployment & real-time data strategies
5
Timeline till Hackathon End
Milestone-based development roadmap
6
Novelty
AI/ML integration & unique differentiators
AgriTrust — Project Review Presentation
2 / 16

## Slide 3
1
Problem Refinement
Panel Feedback Incorporation & Target User Finalization

## Slide 4
Panel Feedback — Key Refinements
✅ Scope Narrowed
Shifted from "all farmers" to small & marginal farmers (0.5–10 hectares) who are digital-first-time users, unfamiliar with government portals.
✅ Language Barrier Addressed
English-only was an exclusion factor. App now supports multilingual access — English & Tamil — with architecture ready for Hindi and Malayalam.
✅ Voice-First Interaction
Integrated Text-to-Speech (TTS) engine so scheme explanations are read aloud in the farmer's chosen language, addressing low literacy.
✅ Feature Scope Reduced
Dropped complex admin and advisory modules. Finalized to three core needs: scheme discovery, weather forecasts, and crop market prices.
AgriTrust — Project Review Presentation
4 / 16

## Slide 5
Finalized Target User Group
Attribute
Definition
Who
Small & marginal farmers (0.5–10 hectares landholding)
Where
Rural India — prioritizing Tamil Nadu initially
Language
Low-literacy users; prefer local language + voice interaction
Device
Android mobile (primary), with web/desktop fallback
Context
Limited internet; seeking government scheme benefits
Pain Point
Unaware of eligible schemes; can't navigate complex portals
AgriTrust — Project Review Presentation
5 / 16

## Slide 6
2
Implementation Progress
Core Features Developed — Running Successfully on Localhost

## Slide 7
System Architecture Overview
📱 Flutter Mobile App
Landing Screen — Language selection
Farmer Input — Crop, land, season, state
Scheme Recommendations — Sorted list
Scheme Detail — TTS voice explanation
Dashboard — Weather + Market Prices
Services:
• TTS / STT (voice I/O)
• Language (EN / Tamil)
• API Service (HTTP client)
• Local Storage (Hive cache)
⚙️ Flask Backend (Python)
API Routes:
POST /api/getEligibleSchemes
GET /api/weather
GET /api/market-prices
POST /api/addScheme
Services:
• Eligibility Matching Engine
• Weather Service (Open-Meteo)
• Market Price Service (MSP)
• Web Scraper (5 gov sources)
• PDF Parser
🗄️ Data Layer
MongoDB:
• Schemes collection
• Eligibility criteria
• Localized descriptions
External APIs:
• Open-Meteo (weather)
• Geocoding (GPS → state)
Seed Data:
• 8 major national schemes
• 23+ crop MSP prices
→
→
AgriTrust — Project Review Presentation
7 / 16

## Slide 8
Flutter Frontend — Screens Developed
Screen
Status
Description
Landing Screen
✅ Done
Language selection (EN / Tamil), onboarding flow with smooth animations
Farmer Input Screen
✅ Done
Crop type, land size stepper, season chips, searchable state picker with GPS auto-detect
Scheme Recommendations
✅ Done
Displays matched government schemes sorted by benefit amount with voice read-aloud
Scheme Detail Screen
✅ Done
Full scheme info — documents checklist, eligibility criteria, official link, TTS explanation
Dashboard Screen
✅ Done
Weather tab (current + 5-day forecast) and live crop market prices by state with trends
AgriTrust — Project Review Presentation
8 / 16

## Slide 9
Backend Modules — Flask + MongoDB
Module
Endpoint / File
Description
Eligibility Engine
/api/getEligibleSchemes
Rule-based filter: state, crop, land size, season → MongoDB query → sorted by benefit
Weather Service
/api/weather
Open-Meteo free API → current conditions + 5-day forecast with WMO weather code decoding
Market Prices
/api/market-prices
MSP-based prices with daily fluctuation for 23+ crops across 14 states and key mandis
Database Seeding
seed_db.py
MongoDB seeded with PM-KISAN, PMFBY, KCC, Soil Health Card, NMSA, PKVY, RKVY, Micro Irrigation
Web Scraper
scraper.py
Scrapes 5 government sources: data.gov.in, agricoop, pmkisan, pmfby, nabard
API Security
Input validation
Sanitization, NoSQL injection prevention, pagination, coordinate validation
AgriTrust — Project Review Presentation
9 / 16

## Slide 10
3
Challenges Faced
Technical Integration Issues, Scope Adjustments & Time Constraints

## Slide 11
Technical Integration Challenges & Resolutions
⚠️ Mobile-to-Backend Connectivity
Problem: App called localhost — unreachable from physical Android device.
✅ Resolution: Configured API base URL to machine's LAN IP (192.168.x.x:5000) with dynamic IP config — no rebuild needed.
⚠️ Location & GPS Permissions
Problem: Android requires explicit runtime permissions; user may permanently deny.
✅ Resolution: Implemented graceful fallback — if GPS denied, defaults to Chennai, Tamil Nadu.
⚠️ Speech-to-Text on Web vs Mobile
Problem: speech_to_text Flutter package has different behavior on web vs Android.
✅ Resolution: Platform-detection logic: STT enabled on mobile; web users prompted for text entry.
⚠️ Empty MongoDB Database
Problem: Seed file was empty — no schemes visible to users on first load.
✅ Resolution: Populated seed_db.py with real government scheme data including eligibility, benefits, and documents.
AgriTrust — Project Review Presentation
11 / 16

## Slide 12
Scope Adjustments & Time Constraints
📏 Scope Adjustments
→ Removed live market scraping from Agmarknet — unreliable due to CAPTCHA and frequent HTML structure changes.
→ Replaced with deterministic MSP-based simulation using official 2024–25 prices with time-seeded daily fluctuation.
→ Removed admin dashboard for scheme management — deprioritized to focus on core farmer-facing experience.
⏳ Time Constraints
→ Hindi and Malayalam UI strings prepared in localization architecture but not fully wired — Tamil is fully functional.
→ Unit tests (test_api.py, test_filtering.py) written and passing for core engine. End-to-end mobile testing partially done.
→ PDF scheme parser developed but importing is manual — automated ingestion pipeline planned but not completed.
AgriTrust — Project Review Presentation
12 / 16

## Slide 13
4
Scaling Plan
Cloud Hosting, Deployment & Real-Time Data Strategies

## Slide 14
Cloud Hosting & Deployment Strategy
☁️ Backend Deployment
• Deploy Flask API to Railway / Render (free tier)
• MongoDB Atlas (cloud) — free 512 MB cluster
• Environment variables via platform secrets
• Auto-restart + health check monitoring
• HTTPS via platform SSL certificates
📱 App Distribution
• Generate signed APK for Android
• Distribute via Google Play (internal testing)
• Web version on Firebase Hosting
• ADB sideload for demo devices
• OTA updates via CodePush (planned)
🔄 Real-Time Data
• Scheduler: Auto-refresh schemes every 24h
• data.gov.in API for live Agmarknet prices
• Web scraper upgraded with fallback data
• Weather: Already real-time (Open-Meteo)
• Caching layer for offline-first support
AgriTrust — Project Review Presentation
14 / 16

## Slide 15
5
Timeline till Hackathon End
Milestone-Based Development Roadmap

## Slide 16
Development Timeline — Remaining Milestones
1
Week 1
Feb 21 – Feb 28
AI Integration (Layer 1)
Gemini chatbot endpoint • NLP voice parsing • Smart scheme ranking
2
Week 2
Mar 1 – Mar 7
ML Models & Real-Time Data
Crop yield prediction (RandomForest) • Market price API (data.gov.in) • Scheduler setup
3
Week 3
Mar 8 – Mar 14
Advanced Features
Crop disease detection (MobileNetV3) • Soil health assessment • Hindi localization
4
Week 4
Mar 15 – Mar 21
Deployment & Testing
Cloud deploy (Railway + Atlas) • APK build • End-to-end testing • Demo preparation
AgriTrust — Project Review Presentation
16 / 16

## Slide 17
6
Novelty
AI/ML Integration & Unique Differentiators

## Slide 18
AI & ML — Planned Integration Layers
Layer 1 — Quick AI Wins
🤖 Gemini Chatbot
Scheme-context aware conversational AI — explains schemes in farmer's language
🗣️ NLP Voice Parsing
Farmer speaks naturally; Gemini extracts crop, state, land size, season from speech
Layer 2 — ML Models
📊 Crop Yield Prediction
RandomForest model trained on ICRISAT/data.gov.in datasets — predicts tonnes/hectare
📈 Market Price Forecast
Facebook Prophet on historical mandi data — 7-day crop price trend prediction
🏆 Smart Scheme Ranking
TF-IDF + Cosine Similarity — personalized relevance scoring for each farmer profile
Layer 3 — Advanced Features
🌿 Crop Disease Detection
MobileNetV3 (transfer learning) on PlantVillage dataset — 38 disease classes, 93% accuracy
🌱 Soil Health Assessment
XGBoost on Soil Health Card database — district-level NPK prediction + fertilizer advice
AgriTrust — Project Review Presentation
18 / 16

## Slide 19
What Makes AgriTrust Novel?
🎯 Hyper-Focused User Group
Unlike generic portals, AgriTrust is built specifically for low-literacy small farmers — with voice-first, local-language interaction.
🧠 AI-Powered, Not Just a Database
Eligibility matching evolves from static rules to ML-ranked personalized recommendations. Gemini chatbot provides conversational scheme help.
🌐 Offline-First Architecture
Scheme results cached locally via Hive. Farmers in low-connectivity areas can still access previously loaded data without internet.
🗣️ Voice I/O in Local Languages
Combines STT (speech input) + Gemini NLP (extraction) + TTS (voice output) for a fully voice-driven experience in Tamil and English.
📊 Actionable Intelligence
Not just scheme info — crop yield prediction, disease detection, market price forecasting, and soil health assessment give farmers real decision-making power.
AgriTrust — Project Review Presentation
19 / 16

## Slide 20
🌾
Thank You
AgriTrust — Empowering Small Farmers with Technology
Questions & Feedback Welcome
Team Jeeva | February 2026